# EAIMOS MVP Roadmap for AI Coding Agents (Antigravity-Compatible)

Purpose
This document is a master implementation roadmap intended to guide an AI coding agent (such as Antigravity tools) from an empty repository to a production-ready MVP.

1. Product Vision
- AI-powered Marketing Operating System
- Multi-tenant SaaS
- AI Chat
- CRM
- Campaign Management
- Analytics
- Integrations

2. Tech Stack
Frontend: Next.js, React, TypeScript, Tailwind CSS, shadcn/ui
Backend: FastAPI, SQLAlchemy, Alembic
Database: PostgreSQL
Cache: Redis
AI: LangGraph, LangChain, OpenAI/Gemini/Claude
Vector DB: pgvector (MVP)
Storage: S3/MinIO
CI/CD: GitHub Actions
Containers: Docker

3. Repository Structure
/apps/web
/apps/api
/packages/ui
/packages/shared
/docs
/infra

4. Development Phases
Phase 0: Initialize repositories, Docker, CI, coding standards.
Phase 1: Authentication (users, orgs, RBAC, JWT).
Phase 2: CRM (leads, contacts, companies, activities).
Phase 3: AI Platform (LLM gateway, prompts, chat, RAG).
Phase 4: Campaigns (content generation, campaigns, reports).
Phase 5: Dashboard & Analytics.
Phase 6: Integrations (Gmail, Google Drive, Slack).
Phase 7: Testing, security review, deployment.

5. Deliverables Per Phase
- Architecture
- Database migrations
- APIs
- UI
- Tests
- Documentation
- Acceptance criteria

6. Jira Structure
Epic -> Feature -> User Story -> Task -> Subtask.

7. Definition of Done
- Code reviewed
- Tests passing
- API documented
- Security checks complete
- Docker image builds
- CI passes
- Feature demo approved

8. AI Coding Agent Instructions
- Implement one feature at a time.
- Write tests before completion.
- Keep modules independent.
- Update documentation after every completed task.
- Never introduce breaking changes without migration.

9. MVP Acceptance
- User authentication works.
- Organizations supported.
- CRM operational.
- AI chat and content generation operational.
- Campaign management functional.
- Dashboard displays KPIs.
- Gmail integration works.
- Deployable via Docker Compose.